Charles and George

Business Arch

11/1/2021

**Sprint 2 Review**

Graphical user interface, application, website

Description automatically generated

**People:**

George and I struggled to complete tasks in sprint 2. A large issue was that I did not know about the actual backlog document, instead trying to use the GitHub tracker in order to do things, which amounted to… two things. I also did a terrible job at trying to explain the concept behind weights for a neural network to conceivably assign descriptive words in order to find an image. George did rather well despite my own failings.

**Relationships:**

I, Charles, am feeling as if my contributions are lacking, as other than finding research material, I haven’t done much of consequence for the project itself, other than fixing a few bugs, and creating the image library, which, since it doesn’t scale well, will likely be scrapped. George is incredibly patient with me, even if I do feel that I do not deserve it.

**Process:**

We are still using GitHub for the process, but the process itself seems as if it came to a screeching halt while I was scrum master, due to my inability to explain things… or find the backlog until the last day.

**Tools:**

VS Code, GitHub, and Notepad++. I personally use Notepad++, while George uses VSCode.

**What Went Well:**

Well… we got it running as a chrome extension… even if it doesn’t record audio because of security reasons.

**Potential Improvements:**

A large amount of the factors from last time still holds true, such as the lack of experience and needed research. However, the image library will need to be removed, as we plan on transitioning to using the Google API. Although, I must ask myself what the point is, if the extension cannot record audio, and we are using google to search anyway, wouldn’t it be better to simply use google?

Perhaps a pivot is needed, but such a thing requires further thought, given the amount of time we have already dedicated into the project. Either way, we do need to re-evaluate what we are going to do, due to the roadblocks we are encountering.